Here is a comprehensive Product Requirements Document (PRD) and implementation plan for the SpectraSphereapplication, designed to meet your data analysis needs.

### Data File Analysis Summary

First, I analyzed the provided CSV files to understand the diverse data structures the application must handle. This is crucial for building a robust and usable tool.

- Absorption-Cary3500.csv: This is a wide-format file containing multiple spectra. Each spectrum is represented by a pair of columns (Wavelength and Intensity), with sample information in the first header row. The app must be able to parse these column pairs into individual, selectable spectra.

- Fluorescent-2D-RF6000.csv: This file has a block of metadata at the top, followed by a simple two-column table for Wavelength and Intensity. The parser will need to automatically locate the start of the data table.

- Fluorescent-3D-RF6000.csv: My analysis suggests this file represents 3D spectra (Excitation vs. Emission vs. Intensity) in a matrix format. The parser will need to identify the wavelength axes from the first row and column and read the intensity data from the matrix. I encountered a parsing error with this file, highlighting the need for a robust and flexible parsing engine.

- Fluorescent-R1F.csv: This file is in a database-like format, where each row is a separate record. The spectral data for each record is contained within a single spectrum column in a JSON format. The parser must be able to read this table and then extract and interpret the JSON data to reconstruct the spectrum.

This variety confirms that a "one-size-fits-all" approach won't work. The core of the application must be a smart parsing engine that can recognize and adapt to these different templates.

## Product Requirements Document (PRD): SpectraSphere

### 1. Introduction

SpectraSphere is a data analysis and visualization application for product development scientists. It addresses the challenge of consolidating, comparing, and analyzing spectral data from disparate equipment and file formats. By providing an intuitive, drag-and-drop interface and intelligent data recognition, SpectraSphere will streamline the daily workflow of analyzing spectra, identifying trends, and preparing data for calibration models.

### 2. User Persona

Name: Dr. Alex Reed
Role: Product Development Scientist
Goals:

- Quickly compare new spectra against historical data or different batches.

- Identify trends, shifts in peaks, or changes in spectral shapes.

- Build calibration models to correlate spectral data with product performance metrics.

- Consolidate data from various instruments (e.g., Absorption, 2D/3D Fluorescence) into a single environment.
Pain Points:

- File formats are inconsistent across different pieces of equipment.

- Manually copying and pasting data into templates is time-consuming and error-prone.

- Existing software (like Excel) is not optimized for spectral data visualization and analysis.

- File naming conventions are not standardized, making it hard to rely on names for data identification.

### 3. Functional Requirements

#### F1: File Import and Parsing (Priority: High)

- F1.1: Drag-and-Drop Interface: Users can drag and drop one or more files (.csv, .xlsx) directly into the application window.

- F1.2: Template Recognition Engine: The application must automatically detect the structure of the imported files based on the patterns identified (Simple XY, Multi-XY, Matrix, and Database/JSON).

- F1.3: Data Mapping: The engine will automatically identify and map columns/data to their correct types: Wavelength/Wavenumber (X-axis), Intensity/Absorption/%T (Y-axis), and associated metadata (e.g., sample name, file name).

- F1.4: Manual Override: If automatic mapping is incorrect, the user must be able to easily re-assign columns (e.g., "Use Column B as Wavelength," "Use Column C as Intensity").

- F1.5: File & Spectra Library: Imported spectra are added to a session library/list, displaying key metadata (e.g., filename, sample name) for easy identification.

#### F2: Data Visualization (Priority: High)

- F2.1: Multi-Spectra Plotting: Users can select multiple spectra from the library to display on a single plot.

- F2.2: Overlap View: Spectra are plotted on the same axes for direct comparison. A clear legend must be automatically generated.

- F2.3: Stacked View: Spectra are vertically offset in a "stacked" arrangement, preventing overlap and allowing for clear visual comparison of multiple spectral shapes. The user can adjust the stacking offset.

- F2.4: Interactive Plots: Plots must be interactive, allowing for:

  - Zooming (box zoom, wheel zoom).

  - Panning.

  - Cursor tool to show X/Y coordinates of any point on a trace.

- F2.5: Plot Customization: Users can customize basic plot elements like titles, axis labels, and color schemes.

#### F3: Spectra Analysis (Priority: Medium)

- F3.1: Baseline Correction: Provide algorithms for removing background signal, including:

  - Polynomial fitting.

  - Asymmetric Least Squares (ALS).

- F3.2: Smoothing: Implement a Savitzky-Golay filter to reduce noise, with adjustable window size and polynomial order.

- F3.3: Normalization: Allow users to normalize selected spectra using common methods:

  - Normalize to the maximum intensity (set max peak to 1).

  - Normalize to a specific peak's intensity.

  - Normalize by area.

- F3.4: Peak Picking: An interactive tool to click on the plot and label peaks, or an algorithm to automatically find and label peaks above a certain threshold.

#### F4: Data Export (Priority: High)

- F4.1: Export Processed Spectra: Users can select one or more spectra (raw or processed) and export them as a clean, standardized CSV file (e.g., two columns: Wavelength, Intensity).

- F4.2: Export Plot: Export the current plot view as an image file (e.g., PNG, SVG) for use in reports and presentations.

### 4. Non-Functional Requirements

- Usability: The application must be intuitive for a scientist with minimal training. All major functions should be discoverable within a few clicks.

- Performance: The application must remain responsive when handling large files and plotting dozens of spectra simultaneously.

- Platform: The initial implementation should be a cross-platform desktop application (Windows, macOS) to ensure local file access and performance.

## Phased Implementation Plan

This plan breaks down the project into manageable phases, prioritizing features that deliver value quickly.

### Phase 1: Minimum Viable Product (MVP)

Goal: Deliver a functional tool that can handle the most common use cases and prove the core concept.

- Features:

  - File Import: Basic file menu import (File > Open), no drag-and-drop yet.

  - Parsing: Build parsers for the Simple XY (Fluorescent-2D-RF6000.csv) and Multi-XY (Absorption-Cary3500.csv) formats. Hard-coded logic is acceptable initially.

  - Visualization: Implement the core Overlap View with interactive zooming and panning.

  - Library: A simple list view of imported spectra.

  - Export: Basic export of selected spectra to a standardized CSV format.

- Outcome: Alex can import his most common file types, overlay them on a plot for comparison, and export the cleaned data for use elsewhere.

### Phase 2: Core Feature Expansion & Usability

Goal: Enhance usability and add foundational analysis tools.

- Features:

  - File Import: Implement the full Drag-and-Drop interface.

  - Parsing: Develop the more complex parsers for Database/JSON (Fluorescent-R1F.csv) and Matrix (3D)(Fluorescent-3D-RF6000.csv) formats.

  - Manual Override (F1.4): Create the UI for users to correct data mapping.

  - Visualization: Add the Stacked View (F2.3) and the plot Export to Image (F4.2) feature.

  - Analysis: Introduce the first analysis tools: Baseline Correction (F3.1) and Smoothing (F3.2).

- Outcome: Alex can now handle all his file types, has more powerful visualization options, and can perform basic data pre-processing within the app.

### Phase 3: Advanced Analysis and Modeling Prep

Goal: Evolve the tool from a viewer into a complete analysis workbench.

- Features:

  - Analysis: Implement Normalization (F3.3) and Peak Picking (F3.4).

  - Advanced Tools: Begin integration of multivariate analysis tools (e.g., Principal Component Analysis - PCA) to help identify trends in multi-file datasets.

  - Session Management: Allow users to save and load their entire session (imported files, processed data, plot settings).

  - AI/ML Integration: Explore lightweight AI model integration, such as building simple univariate or multivariate calibration models (e.g., PLS regression) against user-provided property data.

- Outcome: Alex can perform nearly his entire data analysis workflow within SpectraSphere, from raw data import to advanced trend analysis and preparation for final model building.

This PRD and implementation plan provides a clear path forward for developing SpectraSphere. The key to success will be creating a highly robust and intelligent file parsing engine, as this is the primary bottleneck in your current workflow.